## Slide 1: Project Procurement Management
Buying/outsourcing what your project needs from outside
Prabath Jayathilaka

## Slide 2: Learning Objectives
Explain what procurement means in projects
Explain why outsourcing is common in IT
List the main procurement process steps
Describe basic contract types
Explain how sellers are selected and managed

## Slide 3: What is Procurement?
Procurement = acquiring goods/services from external sources
Includes purchasing and outsourcing
If it comes from outside your team/company → procurement
Examples: software licenses, cloud services, consultants, vendors

## Slide 4: Why Procurement is Important in IT
IT projects often depend on external tools and services
Need specialized skills (security, AI, UX) quickly
Hardware/platforms may be cheaper to buy than build
Outsourcing is widely used in the industry

## Slide 5: Outsourcing — Real World Situation
Some organizations avoid outsourcing to keep control
Many outsource but keep core operations in-house
Contract/temporary workforce is increasing
Outsourcing decisions depend on cost, risk, and control

## Slide 6: Why Do Organizations Outsource?
Reduce costs
Focus on core business
Access skills and technology quickly
Increase flexibility (scale up/down)
Improve accountability through contracts

## Slide 7: Contracts (Core Idea)
A contract is a legal agreement between buyer and seller
It clarifies deliverables, schedule, payment, and responsibilities
Acceptance criteria should be clear
Good contracts reduce misunderstandings and risk

## Slide 8: Procurement Management Process (6 Steps)
Plan purchases & acquisitions
Plan contracting
Request seller responses
Select sellers
Administer contracts
Close contracts

## Slide 9: Step 1 — Plan Purchases & Acquisitions
Identify what the project needs from the outside
Decide what should be done internally vs externally
Consider time, cost, skills, tools, and risk
If no external need → minimal procurement work

## Slide 10: Make-or-Buy Analysis (Decision Tool)
Used to decide: build in-house vs buy/lease externally
Compare total cost over time
Example: Lease $800/day vs Buy $12,000 + $400/day
Break-even shows when buying becomes cheaper than leasing

## Slide 11: Procurement Documents (What You Prepare)
SOW: Statement of Work (what work must be done)
RFP: Request for Proposal (vendors propose solutions + cost)
RFQ: Request for Quotation (vendors provide price for known specs)
Contract terms and conditions

## Slide 12: SOW (Statement of Work) — What to Include
Scope (included & excluded work)
Deliverables + schedule/milestones
Acceptance criteria (how you verify completion)
Special requirements (security, standards, documentation)

## Slide 13: Selecting Sellers (How to Choose a Vendor)
Receive proposals/quotes
Evaluate using criteria and scoring
Negotiate terms (cost, schedule, scope, support)
Award contract to best-value seller

## Slide 14: Evaluation Criteria (Common)
Price (but not always the cheapest is best)
Past performance/portfolio
Technical approach and quality
Timeline and capacity
Support, warranty, certifications

## Slide 15: Types of Contracts (Easy Examples)
Fixed Price/Lump Sum: one total cost (scope clear)
Cost Reimbursable: pay costs + fee (scope uncertain)
Time & Material (T&M): pay by hours/days + materials
Unit Price: fixed price per unit delivered

## Slide 16: Administering Contracts (During the Project)
Track milestones and deliverables
Check quality and performance
Approve payments after acceptance
Keep records and communication documented

## Slide 17: Change Control (Very Common in IT)
Any scope change should be written and reviewed
Analyze the impact on cost/time/scope/quality
Approve/reject formally
Update contract/SOW if needed

## Slide 18: Closing Contracts (Finish Properly)
Verify all deliverables completed
Get formal acceptance/sign-off
Make final payment
Archive documents and record lessons learned
Vendor performance review helps future projects